Monorepo Migration

Execution Playbook

Paper-Pro-Market  |  paper-market/core + apps/web + apps/market-engine

5 Phases  •  Step-by-step commands  •  Exact file moves  •  Rollback guides

# Overview & Architecture Target

This document is the ground truth for migrating Paper-Pro-Market from a single-root Next.js monolith into a proper Turborepo workspace. It is structured as exact, ordered steps — not abstract goals.

| WHY | Root lib/ has no enforced boundary. Next.js, Fastify market-engine, and pure domain logic are all mixed. Market-engine duplicates schema, db, types, and symbol-normalization. One bad import can pull WebSocket or React code into the wrong runtime. |
| --- | --- |

## Final Target Structure

paper-pro-market/

package.json          ← workspace root (pnpm workspaces)

turbo.json            ← Turborepo pipeline

packages/

core/               ← @paper-market/core

src/db/           ← Drizzle schema (single source of truth)

src/market/       ← types, symbol-normalization, time

src/trading/      ← pure math (futures-margin, option-margin)

src/validation/   ← OMS, wallet, options, instruments

src/instruments/  ← types + pure repo interfaces

src/analysis/     ← indicator-engine (pure compute)

apps/

web/                ← Next.js (current root → moved here)

market-engine/      ← Fastify WS (already here, unchanged)

## Boundary Rules (Non-Negotiable)

| packages/core | apps/web | apps/market-engine |
| --- | --- | --- |
| No React, Next, Fastify, WS | Can import from core | Can import from core |
| No browser APIs | Keeps auth, chart-registry, market-ws client | Keeps WS server, LTP writer, engine cache |
| No framework deps in package.json | Keeps services/, stores/, hooks/ | Keeps upstox/, server/ directories |
| Pure TypeScript + drizzle-orm | Runs as Next.js app | Runs as Fastify app |

PHASE 0: PRE-FLIGHT AUDIT Do this BEFORE writing a single line of migration code — takes ~1 hour

Running this audit before anything prevents surprises mid-migration. The outputs directly inform which files go where in Phase 2.

### Step 0.1 — Verify market-engine is truly isolated

Confirm that apps/market-engine does not currently import from the root. If it does, those imports must be resolved FIRST before any moves.

grep -r "from '../../" apps/market-engine/src/

grep -r "require('../../" apps/market-engine/src/

Expected: zero results. If you see any hits, list them and treat them as blockers for Phase 4.

### Step 0.2 — Map lib/ files by purity

Run the following to find which lib/ files import Next.js, React, or framework-specific APIs. These CANNOT go into core:

grep -rl "from 'next" lib/

grep -rl "from 'react" lib/

grep -rl "next/headers\|next/cache\|next/navigation" lib/

grep -rl "from 'ws'\|WebSocket" lib/

Files that appear in any of these results stay in apps/web. All others are candidates for core.

### Step 0.3 — Count @/ alias usages

This tells you the import churn scope when the Next.js app moves to apps/web:

grep -r "from '@/" app/ components/ services/ stores/ hooks/ jobs/ lib/ --include="*.ts" --include="*.tsx" | wc -l

If this number is over 1000, plan an extra day for the apps/web move. The alias fix is mechanical but time-consuming.

### Step 0.4 — List market-engine duplicates

These are the files in market-engine that duplicate root lib/ and will be deleted in Phase 4:

apps/market-engine/src/lib/schema.ts   ← duplicates lib/db/schema/

apps/market-engine/src/lib/db.ts       ← duplicates lib/db/index.ts

apps/market-engine/src/core/symbol-normalization.ts  ← duplicates lib/market/symbol-normalization.ts

apps/market-engine/src/core/types.ts   ← duplicates lib/types/

### Step 0.5 — Confirm pnpm version

This plan uses pnpm workspaces. Check your current state:

pnpm --version          # need 8+

node --version          # need 18+

If on npm workspaces: the workspace:* protocol differs slightly, but the concepts are identical. Adjust accordingly.

| CHECKPOINT | Save the audit results. You need: (a) list of lib/ files that import Next/React, (b) @/ alias count, (c) confirmation market-engine has zero root imports. |
| --- | --- |

PHASE 1: TURBOREPO SETUP No code moves yet — just scaffolding. ~2-3 hours

| RULE | Do NOT move any files in this phase. Only create new config files. Your Next.js app still runs from root at the end of this phase. |
| --- | --- |

### Step 1.1 — Convert root to pnpm workspace

Add a pnpm-workspace.yaml at repo root:

# pnpm-workspace.yaml

packages:

- "apps/*"

- "packages/*"

Edit root package.json — add these fields (do NOT remove existing scripts yet):

"name": "@paper-market/root",

"private": true,

"workspaces": ["apps/*", "packages/*"]

### Step 1.2 — Ensure market-engine is a proper workspace member

Check apps/market-engine/package.json. It should have a "name" field:

"name": "@paper-market/market-engine"

If missing, add it. Then from root run:

pnpm install

pnpm should now recognize market-engine as a workspace member.

### Step 1.3 — Add Turborepo

pnpm add -Dw turbo

Create turbo.json at root:

{

"$schema": "https://turbo.build/schema.json",

"tasks": {

"build": {

"dependsOn": ["^build"],

"outputs": [".next/**", "dist/**", "!.next/cache/**"]

},

"dev": {

"cache": false,

"persistent": true

},

"lint": { "dependsOn": ["^build"] },

"type-check": { "dependsOn": ["^build"] }

}

}

### Step 1.4 — Verify nothing is broken

Run the Next.js app from root as before. Turborepo is not yet running anything — just scaffolded:

pnpm dev          # should still start Next from root

cd apps/market-engine && pnpm dev   # should still work

| CHECKPOINT | Git commit: "chore: add turborepo + pnpm workspaces scaffold". The app is fully functional. Nothing moved. |
| --- | --- |

PHASE 2: MOVE NEXT.JS TO apps/web The riskiest phase. Budget a full day. ~6-8 hours

| WARNING | This is the phase most teams underestimate. The @/ alias affects hundreds of files. Do this on a dedicated branch with the app running at every checkpoint. |
| --- | --- |

### Step 2.1 — Create apps/web directory structure

mkdir -p apps/web

### Step 2.2 — Move these directories into apps/web/

Move each of these from root into apps/web/:

| Move from root | To apps/web/ |
| --- | --- |
| app/ | apps/web/app/ |
| components/ | apps/web/components/ |
| hooks/ | apps/web/hooks/ |
| stores/ | apps/web/stores/ |
| services/ | apps/web/services/ |
| jobs/ | apps/web/jobs/ |
| lib/ | apps/web/lib/ |
| content/ | apps/web/content/ |
| types/ | apps/web/types/ |
| public/ | apps/web/public/ |
| middleware.ts | apps/web/middleware.ts |
| globals.css | apps/web/globals.css |

### Step 2.3 — Copy (not move) config files into apps/web/

These config files need to live next to the Next app. Copy rather than move — keep originals until verified:

| Copy from root | To apps/web/ |
| --- | --- |
| next.config.js | apps/web/next.config.js |
| tailwind.config.ts | apps/web/tailwind.config.ts |
| postcss.config.js | apps/web/postcss.config.js |
| tsconfig.json | apps/web/tsconfig.json (new — see below) |
| components.json | apps/web/components.json |
| drizzle.config.ts | apps/web/drizzle.config.ts |

### Step 2.4 — Create apps/web/package.json

{

"name": "@paper-market/web",

"private": true,

"scripts": {

"dev": "next dev",

"build": "next build",

"start": "next start",

"lint": "next lint",

"type-check": "tsc --noEmit",

"db:generate": "drizzle-kit generate",

"db:migrate": "drizzle-kit migrate"

}

}

Then copy the dependencies block from root package.json into this file. Remove any deps that are only used by market-engine (ws, fastify, etc.).

### Step 2.5 — Create apps/web/tsconfig.json

This is critical — the @/ alias must now resolve relative to apps/web/:

{

"extends": "../../tsconfig.base.json",

"compilerOptions": {

"baseUrl": ".",

"paths": {

"@/*": ["./*"]

},

"plugins": [{ "name": "next" }]

},

"include": ["**/*.ts", "**/*.tsx", ".next/types/**/*.ts"],

"exclude": ["node_modules"]

}

Create a tsconfig.base.json at repo root with shared compiler options (strict, target, moduleResolution, etc.) so both apps inherit from it.

### Step 2.6 — Update next.config.js in apps/web

Add the transpilePackages entry now (will be used in Phase 3):

/** @type {import("next").NextConfig} */

const nextConfig = {

transpilePackages: ["@paper-market/core"],

// ... rest of your existing config

};

module.exports = nextConfig;

### Step 2.7 — Install and verify

pnpm install

cd apps/web && pnpm dev

The Next app should start on its usual port. Fix any import errors — they will typically be:

- Missing env vars: copy .env.local to apps/web/.env.local

- Drizzle config path issues: update DATABASE_URL path in drizzle.config.ts

- next-auth path mismatches: update NEXTAUTH_URL if needed

### Step 2.8 — Update root package.json scripts

Replace the root dev/build scripts to delegate to Turborepo:

"scripts": {

"dev": "turbo run dev",

"build": "turbo run build",

"web": "pnpm --filter @paper-market/web dev",

"engine": "pnpm --filter @paper-market/market-engine dev"

}

| CHECKPOINT | Git commit: "feat: move Next.js app to apps/web". Run full smoke test: login, place a trade, check positions, check websocket feeds. |
| --- | --- |

PHASE 3: CREATE packages/core Low risk — new package, no moves yet. ~3-4 hours

| APPROACH | Start by moving ONE small module end-to-end to validate the full toolchain (workspace resolution, TypeScript paths, Turbo build order). Only then move the rest. |
| --- | --- |

### Step 3.1 — Scaffold the core package

mkdir -p packages/core/src/{db/schema,market,trading,validation,instruments,analysis}

touch packages/core/src/index.ts

### Step 3.2 — Create packages/core/package.json

{

"name": "@paper-market/core",

"version": "0.0.1",

"private": true,

"main": "./src/index.ts",

"types": "./src/index.ts",

"exports": {

".": "./src/index.ts"

},

"scripts": {

"type-check": "tsc --noEmit",

"lint": "eslint src/"

},

"dependencies": {

"drizzle-orm": "workspace:*"

},

"devDependencies": {

"typescript": "workspace:*"

}

}

Important: drizzle-orm is allowed. React, Next, Fastify, ws are NOT allowed in this package.json.

### Step 3.3 — Create packages/core/tsconfig.json

{

"extends": "../../tsconfig.base.json",

"compilerOptions": {

"outDir": "dist",

"rootDir": "src",

"declaration": true,

"declarationMap": true

},

"include": ["src/**/*"],

"exclude": ["node_modules", "dist"]

}

### Step 3.4 — First slice: symbol-normalization

This is your canary. Move ONLY this file first:

- Copy apps/web/lib/market/symbol-normalization.ts to packages/core/src/market/symbol-normalization.ts

- Check its imports — it should have zero framework dependencies

- Export it from packages/core/src/index.ts:

export * from "./market/symbol-normalization";

In apps/web, add the core dependency:

# in apps/web/package.json dependencies:

"@paper-market/core": "workspace:*"

pnpm install

Replace ONE import in apps/web to use core:

// Before:

import { normalizeSymbol } from "@/lib/market/symbol-normalization";

// After:

import { normalizeSymbol } from "@paper-market/core";

Run build and check it works end-to-end. This validates: pnpm workspace resolution, TypeScript paths, Turbo build order. Fix any issues before proceeding.

| CHECKPOINT | Git commit: "feat: add packages/core with symbol-normalization slice". Full build passes. |
| --- | --- |

PHASE 4: MOVE SHARED DOMAIN INTO CORE The main migration. Do one group at a time. ~2-3 days

| RULE | Move ONE group, update imports, run the build, commit. Then move the next group. Never move two groups in the same commit. |
| --- | --- |

### Step 4.1 — Group 1: DB Schema (Highest Value, Do First)

Move the Drizzle schema — this is the most impactful change since both apps need it.

Files to move from apps/web/lib/db/schema/ to packages/core/src/db/schema/:

- index.ts

- oms.schema.ts

- users.schema.ts

- wallet.schema.ts

- market.schema.ts

- ledger.schema.ts

- watchlist.schema.ts

- integrations.schema.ts

- write_ahead_journal.schema.ts

Also move apps/web/lib/db/index.ts (the drizzle client factory) to packages/core/src/db/index.ts. IMPORTANT: The db client must accept a connection string as a parameter — do NOT hardcode process.env here:

// packages/core/src/db/index.ts

import { drizzle } from "drizzle-orm/postgres-js";

import postgres from "postgres";

import * as schema from "./schema";

export function createDb(connectionString: string) {

const client = postgres(connectionString);

return drizzle(client, { schema });

}

export * from "./schema";

In apps/web, update the db instantiation to call createDb(process.env.DATABASE_URL). The env var stays in apps/web.

Leave drizzle/ migrations folder at root (or move to packages/core). Convention: keep them in packages/core/drizzle/ and update drizzle.config.ts in apps/web to point there:

// apps/web/drizzle.config.ts

export default {

schema: "../../packages/core/src/db/schema/index.ts",

out: "../../packages/core/drizzle",

// ...

}

| CHECKPOINT | Commit: "feat(core): move db schema to packages/core". Build and run full app. Check all API routes that query the DB. |
| --- | --- |

### Step 4.2 — Group 2: Types

Move these files to packages/core/src/:

| From (apps/web) | To (packages/core/src) |
| --- | --- |
| lib/types/instrument.types.ts | instruments/instrument.types.ts |
| lib/market-data/types.ts | market/market-data.types.ts |
| types/order.types.ts | trading/order.types.ts |
| types/position.types.ts | trading/position.types.ts |
| types/pnl.types.ts | trading/pnl.types.ts |
| types/general.types.ts | types/general.types.ts |

Note: types/dashboard.types.ts, types/user.types.ts, types/equity.types.ts — check if they import React or Next before moving. If they do, they stay in apps/web.

| CHECKPOINT | Commit: "feat(core): move shared types to packages/core". |
| --- | --- |

### Step 4.3 — Group 3: Validation

All files in apps/web/lib/validation/ should be framework-free. Move to packages/core/src/validation/:

- auth.ts

- instruments.ts

- oms.ts

- option-chain.ts

- options-strategy.ts

- wallet.ts

| CHECKPOINT | Commit: "feat(core): move validation to packages/core". |
| --- | --- |

### Step 4.4 — Group 4: Pure Market & Trading Math

Move from apps/web/lib/market/ and apps/web/lib/trading/ — ONLY pure compute files:

| File | Action |
| --- | --- |
| lib/market/time.ts | MOVE → core/src/market/time.ts |
| lib/market/symbol-normalization.ts | ALREADY IN CORE (Phase 3) |
| lib/market/upstox-quote-normalization.ts | MOVE → core/src/market/ |
| lib/trading/futures-margin.ts | MOVE → core/src/trading/ |
| lib/trading/option-margin.ts | MOVE → core/src/trading/ |
| lib/fno-utils.ts | MOVE → core/src/trading/ |
| lib/fno-payoff-utils.ts | MOVE → core/src/trading/ |
| lib/expiry-utils.ts | MOVE → core/src/market/ |
| lib/market-hours.ts | MOVE → core/src/market/ |
| lib/trading/candle-engine.ts | CHECK FIRST — see note |
| lib/trading/chart-registry.ts | STAY in apps/web |
| lib/trading/chart-controller.ts | STAY in apps/web |
| lib/trading/init-realtime.ts | STAY in apps/web |
| lib/market/market-cache.ts | STAY in apps/web (uses Redis) |
| lib/market/candle-orchestrator.ts | STAY in apps/web |

Note on candle-engine.ts: Check if it imports any browser APIs, WebSocket, or React. If it is pure compute (just candlestick math), move to core. If it holds state or references DOM/WS, keep in apps/web.

| CHECKPOINT | Commit: "feat(core): move pure market and trading math to packages/core". |
| --- | --- |

### Step 4.5 — Group 5: Instruments and Analysis

Move pure instrument and analysis code:

- lib/instruments/repository.ts (interfaces only) → core/src/instruments/repository.ts

- lib/analysis/indicator-engine.ts → core/src/analysis/indicator-engine.ts (CHECK for browser deps first)

DO NOT move:

- lib/instruments/instrument-sync.service.ts — stays in apps/web (calls Upstox API)

- lib/instruments/index.ts — re-export from apps/web pointing to core

| CHECKPOINT | Commit: "feat(core): move instruments and analysis to packages/core". Full integration test. |
| --- | --- |

### Step 4.6 — Export everything from core/src/index.ts

The public API of core should be one clean barrel export:

// packages/core/src/index.ts

export * from "./db";

export * from "./market/symbol-normalization";

export * from "./market/time";

export * from "./market/market-data.types";

export * from "./market/expiry-utils";

export * from "./market/market-hours";

export * from "./trading/futures-margin";

export * from "./trading/option-margin";

export * from "./trading/fno-utils";

export * from "./validation";

export * from "./instruments";

export * from "./analysis";

PHASE 5: MARKET-ENGINE ADOPTS CORE Delete duplicates. ~3-4 hours

| DEPENDENCY | Complete Phase 4 fully and verify the build before starting Phase 5. Market-engine is a production service; treat changes carefully. |
| --- | --- |

### Step 5.1 — Add core dependency to market-engine

In apps/market-engine/package.json:

"dependencies": {

"@paper-market/core": "workspace:*",

// ... existing deps

}

pnpm install

### Step 5.2 — Replace duplicates one at a time

| market-engine file (DELETE) | Replace with |
| --- | --- |
| src/lib/schema.ts | import from @paper-market/core |
| src/core/symbol-normalization.ts | import from @paper-market/core |
| src/core/types.ts | import from @paper-market/core |
| src/lib/db.ts | import createDb from @paper-market/core |

KEEP in market-engine (these are engine-specific, do NOT put in core):

- src/lib/redis.ts

- src/lib/logger.ts

- src/lib/ltp-cache-writer.ts

- src/lib/market-cache.ts

- src/core/candle-engine.ts (engine version — distinct from web version)

- src/core/tick-bus.ts

- src/server/ws-server.ts

- src/upstox/ (all files)

| CHECKPOINT | Commit: "feat(market-engine): use @paper-market/core, remove duplicates". Start market-engine and verify DB connection and Upstox feed. |
| --- | --- |

PHASE 6: ENFORCE BOUNDARIES ~2 hours — prevents future bleed

### Step 6.1 — ESLint import restrictions

Add to apps/market-engine/.eslintrc (or eslint.config.js):

"no-restricted-imports": ["error", {

"patterns": [

{ "group": ["@paper-market/web", "apps/web/*"],

"message": "market-engine must not import from apps/web" },

{ "group": ["next/*", "react"],

"message": "market-engine must not import Next/React" }

]

}]

Add to packages/core/.eslintrc:

"no-restricted-imports": ["error", {

"patterns": [

{ "group": ["next/*", "react", "fastify", "ws"],

"message": "core must have no framework dependencies" },

{ "group": ["apps/web/*", "apps/market-engine/*"],

"message": "core must not import from apps" }

]

}]

### Step 6.2 — CI build check

Add to your CI pipeline (GitHub Actions or Railway):

# .github/workflows/ci.yml

- name: Check core has no framework deps

run: |

if grep -r ""next"\|"react"\|"fastify"\|"ws"" packages/core/package.json; then

echo "FAIL: core has framework dependency" && exit 1

fi

- name: Turbo build all

run: pnpm turbo run build

### Step 6.3 — Add README to packages/core

Create packages/core/README.md with these rules so future contributors know:

- What belongs in core: types, validation, pure math, db schema

- What does NOT belong: auth, chart UI, WS client, services, stores

- How to add to core: add to src/, export from index.ts, no framework imports

| CHECKPOINT | Final commit: "chore: enforce workspace boundaries with ESLint and CI". Migration complete. |
| --- | --- |

# Rollback Guide

Each phase is designed to be independently revertible. Use git branches.

| Phase | Rollback action | Risk if abandoned mid-phase |
| --- | --- | --- |
| Phase 1 (Turbo) | Delete pnpm-workspace.yaml + turbo.json, revert package.json | Zero — only config files added |
| Phase 2 (apps/web) | git revert the move commit, restore root structure | High — @/ aliases broken until resolved |
| Phase 3 (core scaffold) | Delete packages/core, revert imports | Low — one file changed |
| Phase 4 (domain moves) | Per-group: git revert individual group commit | Medium — import paths changed |
| Phase 5 (engine) | Restore deleted engine files from git, remove core dep | Low — market-engine is separate process |

# Time Estimates & Sequencing

| Phase | Min | Max | Biggest risk |
| --- | --- | --- | --- |
| Phase 0: Audit | 1h | 2h | @/ alias count surprise |
| Phase 1: Turborepo | 2h | 3h | pnpm vs npm workspace syntax |
| Phase 2: apps/web move | 6h | 10h | env vars + @/ alias churn |
| Phase 3: core scaffold | 2h | 4h | Turbo build order config |
| Phase 4: domain moves | 8h | 16h | Hidden framework imports |
| Phase 5: engine adopts core | 3h | 5h | DB connection string handling |
| Phase 6: boundaries | 1h | 2h | ESLint config syntax |
| Total | 23h | 42h |  |

| RECOMMENDATION | Spread this across 2 weeks of normal work: Phase 0+1 in week 1 day 1, Phase 2 in a dedicated day, Phases 3-4 across 3-4 days, Phases 5-6 in the last day. Never do two phases in the same day. |
| --- | --- |